CAPSTONE PROJECT REPORT

Report 5 – Software Test Documentation

– Ho Chi Minh, August 2026–

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

2. Test Strategy	4

2.1 Testing Types	4

2.2 Test Levels	4

2.3 Supporting Tools	4

3. Test Plan	4

3.1 Human Resources	4

3.2 Test Environment	5

3.3 Test Milestones	5

4. Test Cases	5

5. Test Reports	5

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 2026-08-15 | A | Nguyen Huu Nhat Trieu | Initial creation of the Software Test Documentation. |
| 2026-08-18 | M | Vo Trong Nhan | Updated Test Environment and Test Milestones based on Project Plan. |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

Target of Test: The scope of testing for the Electronic Training Record (ETR) System encompasses all core modules critical to aviation compliance, including: User & Role Management (RBAC), Learner & Course Management, Attendance Recording, Assessment Grading, Evidence Verification (Maker-Checker rule), ETR Submission, and Manager Approval (Data Freeze).

- Functional Testing: Verifying all business workflows, especially the state transitions of ETRs and evidence status.

- Non-functional Testing: Security testing (JWT, Role Isolation), and performance testing (response times under 3 seconds).

- Exclusions: Online learning delivery (LMS features), mobile application testing (as the system is web-only), and payment processing are out of scope.

Stages of Testing:

- Unit Testing: Focuses on core backend business logic (ETR.Application.Tests) and frontend components. Target: >= 90% code coverage.

- Integration Testing: Verifies data flow between modules (e.g., Enrollment triggering auto ETR generation). Target: >= 80% module integrations.

- System Testing: Validates end-to-end role-based workflows for Admin, Academic, Instructor, QA, Training Manager, and Auditor. Target: >= 70% system functionality covered with <= 10 major defects.

- Acceptance Testing: Final validation by stakeholders to ensure 100% of critical features work according to aviation rules.

## 2. Test Strategy

### 2.1 Testing Types

Functional Testing:

- Objective: Ensure all features (CRUD, ETR workflow, Audit logs) operate according to the SRS.

- Technique: Black-box testing (Manual and Automated UI testing).

- Completion Criteria: All critical functional test cases execute successfully without blocker defects.

Security & Authorization Testing:

- Objective: Validate Zero-Trust architecture and Role-Based Access Control (RBAC). Ensure Instructors cannot Verify Evidence, and Academic Staff cannot Approve ETRs.

- Technique: Cross-role access attempts and API endpoint manipulation.

- Completion Criteria: 0 unauthorized access vulnerabilities found.

Integration Testing:

- Objective: Verify RESTful API communication between React frontend and ASP.NET Core backend, and database transactions.

- Technique: API Testing via Postman and Backend integration tests.

- Completion Criteria: All API endpoints return expected JSON structures and HTTP status codes (200, 400, 401, 403).

### 2.2 Test Levels

| Type of Tests | Test Level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Unit | Integration | System | Acceptance |
| Functional Testing | X | X | X | X |
| Security Testing |  | X | X | X |
| Integration Testing |  | X | X | X |
| UI/UX Testing |  |  | X | X |

### 2.3 Supporting Tools

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Frontend Unit Testing | Vitest | Open Source | 2.0.0 |
| Backend Unit Testing | xUnit / Moq | Microsoft / Open Source | v2.x |
| API Testing | Postman | Postman Inc. | v10.x |
| End-to-End (E2E) Testing | Playwright/Cypress | Open Source | Latest |
| Defect Tracking | Zalo / GitHub Issues | Zalo / GitHub | N/A |

## 3. Test Plan

### 3.1 Human Resources

| Worker/Doer | Role | Specific Responsibilities/Comments |
| --- | --- | --- |
| Nguyen Huu Nhat Trieu | Test Manager | Review Test Plan, monitor test progress, and facilitate UAT with stakeholders. |
| Vo Trong Nhan | QA Tester | Write and execute manual test cases, UI testing, and log defects. |
| Doan Trong Khoi | Automation Tester | Develop and execute Backend Unit tests and API Integration tests. |
| Tran Trong Nhan | E2E Tester | Setup E2E testing environment, execute System Tests covering full ETR lifecycle. |

### 3.2 Test Environment

| Purpose | Tool | Provider | Version |
| --- | --- | --- | --- |
| Frontend Hosting | Vercel | Vercel | Latest |
| Backend Hosting | Azure App Service | Microsoft Azure | .NET 9 |
| Database Server | Azure SQL Database | Microsoft Azure | SQL Server |
| Client Browsers | Chrome, Edge, Firefox, Safari | Various | Evergreen (Latest) |

### 3.3 Test Milestones

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Test Planning & Environment Setup | 01/08/2026 | 05/08/2026 |
| Unit & API Integration Testing | 06/08/2026 | 15/08/2026 |
| System Testing (E2E workflows) | 16/08/2026 | 22/08/2026 |
| User Acceptance Testing (UAT) & Bug Fixing | 23/08/2026 | 28/08/2026 |
| Final Test Report Delivery | 29/08/2026 | 31/08/2026 |

## 4. Test Cases

The detailed test scenarios, test steps, inputs, and expected results are documented in external files:

- Unit Test Cases: Report5_Unit_Test.xls (Focusing on ETR Auto-generation, Score calculation, and RBAC policies).

- System & Integration Test Cases: Report5_Test_Report.xls (Focusing on workflows such as Evidence Verification by QA and ETR Deep Freeze by Manager).

## 5. Test Reports

Based on the project objectives outlined in the Project Management Plan:

- Unit Testing: Achieved >= 90% code coverage. Total major defects found: [X] (Target: <= 5). Defect rate: < 2%.

- Integration Testing: Achieved >= 80% module integration. Total major defects found: [X] (Target: <= 10). Defect rate: < 4%.

- System & UAT: 100% of critical features (Login, ETR Submit, Approve, Export) successfully validated against business rules.